FORGE

AI SALESFORCE BUILDER

Describe it.  Forge it.  Ship it.

JIRA FULL IMPLEMENTATION PLAN

Fix Connect Button + All 4 Screens Working

Connect Jira  ·  Post Ticket  ·  Board  ·  Approve & Deploy

| Screen | Wireframe ID | Route | Problem to Fix |
| --- | --- | --- | --- |
| Connect Jira | s-jira-connect | ?view=jira-connect | Connect button not navigating / OAuth not firing |
| Post Ticket | s-jira-plan | ?view=jira-plan | Hardcoded data, Post button not calling API |
| Jira Board | s-jira-board | ?view=jira-board | Hardcoded cards, not fetching live sprint |
| Approve & Deploy | s-jira-approved | ?view=jira-approved | Approve button not triggering deploy |

# § 1  —  Exact Problems to Fix

Based on your screenshot and the wireframe, there are 3 specific problems. Each one has a root cause and exact fix.

| 1 | Connect Button Does Nothing When Clicked JiraConnect.tsx: the button's onClick is either missing, calling a hardcoded goScreen() from the HTML wireframe, or pointing to a non-existent route. It must call window.location.href = '/api/jira/connect?...' to start the OAuth redirect. |
| --- | --- |

| 2 | After Connecting, Page Does Not Navigate to Post Ticket Tab The OAuth callback route.ts (app/api/jira/callback) must redirect to /dashboard?view=jira-plan after saving tokens. If it redirects to the wrong view or crashes, the user stays on the connect screen. |
| --- | --- |

| 3 | Post Ticket / Board / Approve Tabs Show Hardcoded Data JiraPost.tsx, JiraBoard.tsx, JiraApprove.tsx are still showing the wireframe mock data (Acme Corp, SFDC-109, Sprint 24). They need to fetch from real API routes connected to Atlassian REST API. |
| --- | --- |

## 1.1  Navigation Flow Required by Wireframe

The wireframe defines this exact navigation sequence. Your code must replicate this:

| Step | User Action | What Happens | Wireframe Reference |
| --- | --- | --- | --- |
| 1 | User clicks Connect Jira tab in top nav | Navigates to ?view=jira-connect (JiraConnect.tsx) | nav-btn[10] → goScreen('s-jira-connect') |
| 2 | User fills form and clicks Connect button | Calls GET /api/jira/connect → redirects to Atlassian OAuth | onclick in s-jira-connect button |
| 3 | User approves on Atlassian | Atlassian sends back to /api/jira/callback → saves tokens → redirects to ?view=jira-plan | callback route redirect |
| 4 | Post Ticket screen shows with AI plan data | JiraPost.tsx loads with real implementation_plan from current conversation | s-jira-plan screen |
| 5 | User clicks 'Post to Jira · SFDC project' | POST /api/jira/ticket → creates real Jira ticket → navigates to ?view=jira-board | onclick goScreen('s-jira-board') |
| 6 | Board shows live sprint with ticket just created | JiraBoard.tsx fetches /api/jira/board → shows 4-column kanban | s-jira-board screen |
| 7 | User clicks an In Review ticket card | Navigates to ?view=jira-approved&ticket=KEY | onclick goScreen('s-jira-approved') |
| 8 | User clicks Approve → Deploy to Sandbox | POST /api/jira/approve → Jira status change + Forge deploy fires | approve-btn in s-jira-approved |

# § 2  —  Database Setup (Run First in Supabase)

Run this SQL in your Supabase SQL Editor BEFORE Antigravity starts building. The routes cannot work without these tables.

Step 1 of 2 — Run in Supabase SQL Editor -- Jira connections table (one per user per Jira workspace) CREATE TABLE IF NOT EXISTS jira_connections ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID NOT NULL REFERENCES auth.users(id) ON DELETE CASCADE, org_id UUID REFERENCES orgs(id) ON DELETE SET NULL, site_url TEXT NOT NULL, project_key TEXT NOT NULL, default_ticket_type TEXT DEFAULT 'Story', approval_workflow TEXT DEFAULT 'manual', access_token TEXT NOT NULL, refresh_token TEXT, token_expires_at TIMESTAMPTZ, cloud_id TEXT, connected_at TIMESTAMPTZ DEFAULT now(), created_at TIMESTAMPTZ DEFAULT now() ); ALTER TABLE jira_connections ENABLE ROW LEVEL SECURITY; CREATE POLICY "Users see only their Jira connections" ON jira_connections USING (user_id = auth.uid());

Step 2 of 2 — Add columns to existing tables -- Add Jira columns to deployments table ALTER TABLE deployments ADD COLUMN IF NOT EXISTS jira_ticket_key TEXT, ADD COLUMN IF NOT EXISTS jira_ticket_url TEXT, ADD COLUMN IF NOT EXISTS jira_connection_id UUID REFERENCES jira_connections(id); -- Jira approvals table (records each approve/reject decision) CREATE TABLE IF NOT EXISTS jira_approvals ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), deployment_id UUID REFERENCES deployments(id) ON DELETE CASCADE, ticket_key TEXT NOT NULL, decided_by UUID REFERENCES auth.users(id), decided_at TIMESTAMPTZ DEFAULT now(), decision TEXT CHECK (decision IN ('approved','rejected','changes_requested')), comment TEXT ); ALTER TABLE jira_approvals ENABLE ROW LEVEL SECURITY; CREATE POLICY "Users see only their approvals" ON jira_approvals USING (EXISTS ( SELECT 1 FROM deployments d WHERE d.id = deployment_id AND d.user_id = auth.uid() ));

# § 3  —  Environment Variables

Add these to .env.local before running any Jira route. Without these, all OAuth calls will fail with 401.

Add to .env.local # Atlassian OAuth 2.0 — get from developer.atlassian.com/console/myapps/ JIRA_CLIENT_ID=your-atlassian-oauth-client-id JIRA_CLIENT_SECRET=your-atlassian-oauth-client-secret JIRA_REDIRECT_URI=http://localhost:3000/api/jira/callback # Your Atlassian site URL (set this to your actual Jira URL) # e.g. https://forge-test.atlassian.net JIRA_SITE_URL=https://your-company.atlassian.net

How to get JIRA_CLIENT_ID + JIRA_CLIENT_SECRET (5 minutes) - 1. Go to: https://developer.atlassian.com/console/myapps/ - 2. Click Create > OAuth 2.0 Integration > name it Forge AI Builder - 3. Permissions tab: Add Jira API — check Read and Write - 4. Authorization tab: Add callback URL: http://localhost:3000/api/jira/callback - 5. Settings tab: Copy Client ID and Secret into .env.local above - 6. Run: npm install atlassian-jwt (for webhook JWT validation)

# § 4  —  All Backend API Routes

Create these 8 files. They are listed in the order they are needed by the user flow.

| # | File to Create | Method | Called By |
| --- | --- | --- | --- |
| 1 | app/api/jira/connect/route.ts | GET | Connect button in JiraConnect.tsx |
| 2 | app/api/jira/callback/route.ts | GET | Atlassian OAuth redirect |
| 3 | app/api/jira/status/route.ts | GET | All Jira screens on mount |
| 4 | app/api/jira/ticket/route.ts | POST | Post to Jira button in JiraPost.tsx |
| 5 | app/api/jira/ticket/[key]/route.ts | GET | JiraApprove.tsx on mount |
| 6 | app/api/jira/board/route.ts | GET | JiraBoard.tsx on mount |
| 7 | app/api/jira/approve/route.ts | POST | Approve button in JiraApprove.tsx |
| 8 | app/api/jira/webhook/route.ts | POST | Atlassian webhook (auto-deploy trigger) |

## Route 1 — GET /api/jira/connect (Fix the Connect Button)

THIS IS THE ROOT CAUSE OF THE BUTTON NOT WORKING. The Connect button in JiraConnect.tsx must call this route as a page redirect, not a fetch call.

app/api/jira/connect/route.ts import { NextRequest, NextResponse } from 'next/server'; import { createRouteHandlerClient } from '@supabase/auth-helpers-nextjs'; import { cookies } from 'next/headers'; export async function GET(request: NextRequest) { const supabase = createRouteHandlerClient({ cookies }); const { data: { session } } = await supabase.auth.getSession(); if (!session) { return NextResponse.redirect(new URL('/login', request.url)); } const { searchParams } = new URL(request.url); const siteUrl = searchParams.get('siteUrl') ¦¦ ''; const projectKey = searchParams.get('projectKey') ¦¦ 'SFDC'; const ticketType = searchParams.get('ticketType') ¦¦ 'Story'; const workflow = searchParams.get('workflow') ¦¦ 'manual'; // Encode config in state param (base64 JSON) const state = Buffer.from(JSON.stringify({ siteUrl, projectKey, ticketType, workflow, userId: session.user.id })).toString('base64url'); const params = new URLSearchParams({ audience: 'api.atlassian.com', client_id: process.env.JIRA_CLIENT_ID!, scope: 'read:jira-work write:jira-work read:jira-user offline_access', redirect_uri: process.env.JIRA_REDIRECT_URI!, state, response_type: 'code', prompt: 'consent' }); return NextResponse.redirect( `https://auth.atlassian.com/authorize?${params.toString()}` ); }

## Route 2 — GET /api/jira/callback (After Atlassian Approves)

app/api/jira/callback/route.ts import { NextRequest, NextResponse } from 'next/server'; import { createRouteHandlerClient } from '@supabase/auth-helpers-nextjs'; import { cookies } from 'next/headers'; import { encrypt } from '@/lib/crypto'; export async function GET(request: NextRequest) { const { searchParams } = new URL(request.url); const code = searchParams.get('code'); const state = searchParams.get('state'); if (!code ¦¦ !state) { return NextResponse.redirect('/dashboard?view=jira-connect&error=missing_code'); } // Decode state const config = JSON.parse( Buffer.from(state, 'base64url').toString('utf8') ); // Exchange code for tokens const tokenRes = await fetch('https://auth.atlassian.com/oauth/token', { method: 'POST', headers: { 'Content-Type': 'application/json' }, body: JSON.stringify({ grant_type: 'authorization_code', client_id: process.env.JIRA_CLIENT_ID, client_secret: process.env.JIRA_CLIENT_SECRET, code, redirect_uri: process.env.JIRA_REDIRECT_URI }) }); const tokens = await tokenRes.json(); if (!tokens.access_token) { return NextResponse.redirect('/dashboard?view=jira-connect&error=token_failed'); } // Get Atlassian Cloud ID const resourcesRes = await fetch( 'https://api.atlassian.com/oauth/token/accessible-resources', { headers: { Authorization: `Bearer ${tokens.access_token}` } } ); const resources = await resourcesRes.json(); const cloudId = resources[0]?.id; // Save encrypted tokens to Supabase const supabase = createRouteHandlerClient({ cookies }); await supabase.from('jira_connections').upsert({ user_id: config.userId, site_url: config.siteUrl, project_key: config.projectKey, default_ticket_type: config.ticketType, approval_workflow: config.workflow, access_token: encrypt(tokens.access_token), refresh_token: tokens.refresh_token ? encrypt(tokens.refresh_token) : null, token_expires_at: new Date(Date.now() + (tokens.expires_in¦¦3600)*1000), cloud_id: cloudId, connected_at: new Date().toISOString() }, { onConflict: 'user_id' }); // SUCCESS: redirect to Post Ticket screen return NextResponse.redirect( new URL('/dashboard?view=jira-plan&connected=true', request.url) ); }

## Route 3 — GET /api/jira/status (Check Connection)

app/api/jira/status/route.ts export async function GET(request: Request) { const supabase = createRouteHandlerClient({ cookies }); const { data: { session } } = await supabase.auth.getSession(); if (!session) return Response.json({ connected: false }); const { data } = await supabase .from('jira_connections') .select('site_url, project_key, default_ticket_type, approval_workflow, connected_at') .eq('user_id', session.user.id) .single(); if (!data) return Response.json({ connected: false }); return Response.json({ connected: true, siteUrl: data.site_url, projectKey: data.project_key, ticketType: data.default_ticket_type, workflow: data.approval_workflow, connectedAt: data.connected_at }); }

## Route 4 — POST /api/jira/ticket (Create Jira Ticket from AI Plan)

app/api/jira/ticket/route.ts export async function POST(request: Request) { const { conversationId, deploymentId } = await request.json(); // Load Jira connection (decrypt token) const { data: jira } = await supabase .from('jira_connections').select('*') .eq('user_id', userId).single(); const accessToken = decrypt(jira.access_token); // Load the AI implementation plan const { data: msg } = await supabase .from('messages') .select('implementation_plan, content, confidence_score') .eq('conversation_id', conversationId) .eq('role', 'assistant') .order('created_at', { ascending: false }) .limit(1).single(); const plan = msg?.implementation_plan ¦¦ {}; const steps = plan?.steps ¦¦ []; // Build ticket title const summary = plan?.summary ¦¦ 'Salesforce implementation plan'; const title = `[Salesforce] ${summary} (${steps.length} changes)`; // Build Atlassian Document Format description const description = { type: 'doc', version: 1, content: [ { type: 'paragraph', content: [{ type: 'text', text: '⚡ Posted by Forge AI Builder' }] }, { type: 'paragraph', content: [{ type: 'text', text: msg?.content ¦¦ summary }] }, { type: 'heading', attrs: { level: 3 }, content: [{ type: 'text', text: `Salesforce Changes (${steps.length} items)` }] }, ...steps.map((s: any, i: number) => ({ type: 'paragraph', content: [{ type: 'text', text: `${i+1}. ${s.name ¦¦ s.type}: ${s.description ¦¦ ''}` }] })), { type: 'heading', attrs: { level: 3 }, content: [{ type: 'text', text: 'Acceptance Criteria' }] }, ...(plan?.acceptanceCriteria ¦¦ []).map((c: string) => ({ type: 'paragraph', content: [{ type: 'text', text: `□ ${c}` }] })) ] }; // Priority based on risk const priorityMap: Record<string,string> = { critical:'Highest', high:'High', medium:'Medium', low:'Low' }; const priority = priorityMap[plan?.riskLevel?.toLowerCase()] ¦¦ 'Medium'; // Create ticket via Atlassian REST API v3 const res = await fetch( `https://api.atlassian.com/ex/jira/${jira.cloud_id}/rest/api/3/issue`, { method: 'POST', headers: { Authorization: `Bearer ${accessToken}`, 'Content-Type': 'application/json' }, body: JSON.stringify({ fields: { project: { key: jira.project_key }, summary: title, description, issuetype: { name: jira.default_ticket_type }, priority: { name: priority }, labels: ['forge-ai', 'salesforce'] } }) } ); const ticket = await res.json(); const ticketUrl = `${jira.site_url}/browse/${ticket.key}`; // Update deployment with ticket key if (deploymentId) { await supabase.from('deployments').update({ jira_ticket_key: ticket.key, jira_ticket_url: ticketUrl, jira_connection_id: jira.id }).eq('id', deploymentId); } return Response.json({ ticketKey: ticket.key, ticketUrl }); }

## Route 5 — GET /api/jira/board (Live Kanban Board)

app/api/jira/board/route.ts export async function GET(request: Request) { const jira = await getJiraConnection(userId); const accessToken = decrypt(jira.access_token); const base = `https://api.atlassian.com/ex/jira/${jira.cloud_id}`; const headers = { Authorization: `Bearer ${accessToken}` }; // Get board ID for this project const boardsRes = await fetch( `${base}/rest/agile/1.0/board?projectKeyOrId=${jira.project_key}`, { headers } ).then(r => r.json()); const boardId = boardsRes.values?.[0]?.id; if (!boardId) return Response.json({ error: 'No board found' }, { status: 404 }); // Get active sprint const sprintRes = await fetch( `${base}/rest/agile/1.0/board/${boardId}/sprint?state=active`, { headers } ).then(r => r.json()); const sprint = sprintRes.values?.[0]; // Get all issues in sprint const issuesRes = await fetch( `${base}/rest/agile/1.0/sprint/${sprint?.id}/issue?maxResults=50`, { headers } ).then(r => r.json()); // Group into kanban columns by status const board = { sprint, todo: [], inReview: [], approved: [], deployed: [] } as any; for (const issue of issuesRes.issues ¦¦ []) { const status = issue.fields.status.name.toLowerCase(); const card = { key: issue.key, summary: issue.fields.summary, status: issue.fields.status.name, priority: issue.fields.priority?.name, assignee: issue.fields.assignee?.displayName, assigneeAv: issue.fields.assignee?.avatarUrls?.['24x24'], isForge: (issue.fields.labels ¦¦ []).includes('forge-ai'), points: issue.fields.story_points }; if (status.includes('to do') ¦¦ status === 'open') board.todo.push(card); else if (status.includes('review') ¦¦ status.includes('progress')) board.inReview.push(card); else if (status.includes('approved')) board.approved.push(card); else if (status.includes('done') ¦¦ status.includes('deployed')) board.deployed.push(card); else board.todo.push(card); } return Response.json(board); }

## Route 6 — POST /api/jira/approve (Approve → Fire Deploy)

app/api/jira/approve/route.ts export async function POST(request: Request) { const { deploymentId, ticketKey, decision, comment } = await request.json(); const jira = await getJiraConnection(userId); const accessToken = decrypt(jira.access_token); const base = `https://api.atlassian.com/ex/jira/${jira.cloud_id}`; const headers = { Authorization: `Bearer ${accessToken}`, 'Content-Type': 'application/json' }; // 1. Save approval record in Supabase await supabase.from('jira_approvals').insert({ deployment_id: deploymentId, ticket_key: ticketKey, decided_by: userId, decided_at: new Date().toISOString(), decision, comment }); // 2. Get Jira ticket transitions const transRes = await fetch( `${base}/rest/api/3/issue/${ticketKey}/transitions`, { headers } ).then(r => r.json()); // 3. Find matching transition const targetStatus = decision === 'approved' ? 'approved' : decision === 'rejected' ? 'rejected' : 'in review'; const transition = transRes.transitions?.find( (t: any) => t.name.toLowerCase().includes(targetStatus) ) ¦¦ transRes.transitions?.[0]; if (transition) { await fetch(`${base}/rest/api/3/issue/${ticketKey}/transitions`, { method: 'POST', headers, body: JSON.stringify({ transition: { id: transition.id } }) }); } // 4. Add comment to Jira ticket const commentText = decision === 'approved' ? `✅ Approved by Forge user. Deploying to Sandbox now. ${comment ¦¦ ''}` : decision === 'rejected' ? `❌ Rejected. ${comment ¦¦ 'No reason provided.'}` : `🔄 Changes requested: ${comment ¦¦ ''}`; await fetch(`${base}/rest/api/3/issue/${ticketKey}/comment`, { method: 'POST', headers, body: JSON.stringify({ body: { type:'doc', version:1, content:[ { type:'paragraph', content:[{ type:'text', text: commentText }] } ]} }) }); // 5. If approved → fire Forge deployment if (decision === 'approved' && deploymentId) { await fetch(`${process.env.NEXT_PUBLIC_APP_URL}/api/deploy`, { method: 'POST', headers: { 'Content-Type': 'application/json' }, body: JSON.stringify({ deploymentId, approvedViaJira: true }) }); } return Response.json({ success: true, deploying: decision === 'approved' }); }

# § 5  —  lib/jira.ts Helper File

Create this file. All route handlers import getJiraConnection() from it.

lib/jira.ts — Create this new file import { createRouteHandlerClient } from '@supabase/auth-helpers-nextjs'; import { cookies } from 'next/headers'; import { decrypt } from '@/lib/crypto'; export async function getJiraConnection(userId: string) { const supabase = createRouteHandlerClient({ cookies }); const { data, error } = await supabase .from('jira_connections') .select('*') .eq('user_id', userId) .single(); if (error ¦¦ !data) throw new Error('Jira not connected for this user'); return data; // access_token is still encrypted here — decrypt in route } // Helper: make an authenticated Atlassian API call export async function jiraFetch(cloudId: string, accessToken: string, path: string, opts: RequestInit = {}) { const base = `https://api.atlassian.com/ex/jira/${cloudId}`; const res = await fetch(`${base}${path}`, { ...opts, headers: { 'Authorization': `Bearer ${accessToken}`, 'Content-Type': 'application/json', ...((opts.headers ¦¦ {}) as Record<string,string>) } }); if (!res.ok) { const err = await res.text(); throw new Error(`Jira API error ${res.status}: ${err}`); } return res.json(); }

# § 6  —  Frontend Component Fixes

These are the exact changes to make in each .tsx file. Do NOT change any CSS, colors, layout, or design.

## 6.1 — JiraConnect.tsx (Fix the Connect Button)

This is the most critical fix. The button must redirect to the API route, not call a JavaScript function.

JiraConnect.tsx — Replace connect button onClick // ADD at top of component: const [formData, setFormData] = useState({ siteUrl: '', projectKey: 'SFDC', ticketType: 'Story', workflow: 'manual' }); const [status, setStatus] = useState<{connected:boolean}¦null>(null); // ADD useEffect to check if already connected: useEffect(() => { fetch('/api/jira/status') .then(r => r.json()) .then(data => setStatus(data)); }, []); // Handle URL params on return from OAuth: useEffect(() => { const params = new URLSearchParams(window.location.search); if (params.get('connected') === 'true') { // Jira just connected — redirect to Post Ticket tab router.push('/dashboard?view=jira-plan'); } if (params.get('error')) { setError('Connection failed: ' + params.get('error')); } }, []); // REPLACE the Connect button onClick with this: const handleConnect = () => { if (!formData.siteUrl) { alert('Please enter your Jira Site URL'); return; } const params = new URLSearchParams({ siteUrl: formData.siteUrl, projectKey: formData.projectKey, ticketType: formData.ticketType, workflow: formData.workflow }); // CRITICAL: Use window.location.href NOT router.push — must be a full page redirect window.location.href = `/api/jira/connect?${params.toString()}`; }; // Wire each input to formData: // <input value={formData.siteUrl} onChange={e => setFormData({...formData, siteUrl: e.target.value})} /> // <button onClick={handleConnect}>Connect Jira via Atlassian OAuth</button>

## 6.2 — JiraPost.tsx (Load Real AI Plan)

JiraPost.tsx — Replace hardcoded plan data const [plan, setPlan] = useState<any>(null); const [posting, setPosting] = useState(false); const [ticketUrl, setTicketUrl] = useState(''); // Get conversationId from Zustand store or URL param const conversationId = useConversationStore(s => s.currentConversationId); const deploymentId = useDeploymentStore(s => s.currentDeploymentId); useEffect(() => { if (!conversationId) return; // Load latest implementation_plan from this conversation fetch(`/api/chat/plan?conversationId=${conversationId}`) .then(r => r.json()) .then(data => setPlan(data.plan)); }, [conversationId]); const handlePostToJira = async () => { setPosting(true); const res = await fetch('/api/jira/ticket', { method: 'POST', headers: { 'Content-Type': 'application/json' }, body: JSON.stringify({ conversationId, deploymentId }) }); const data = await res.json(); if (data.ticketKey) { setTicketUrl(data.ticketUrl); // Navigate to Board after posting setTimeout(() => router.push('/dashboard?view=jira-board'), 1500); } setPosting(false); }; // Replace hardcoded values in JSX: // Ticket title: {plan?.summary ¦¦ 'Loading...'} // Changes list: {plan?.steps?.map((s,i) => <div key={i}>{i+1}. {s.name}</div>)} // Acceptance criteria: {plan?.acceptanceCriteria?.map(c => <div>{c}</div>)} // Post button: <button onClick={handlePostToJira} disabled={posting}> // {posting ? 'Posting...' : 'Post to Jira · SFDC project'}</button> // Success: {ticketUrl && <a href={ticketUrl}>View ticket →</a>}

## 6.3 — JiraBoard.tsx (Live Kanban from API)

JiraBoard.tsx — Replace hardcoded cards const [board, setBoard] = useState<any>({ todo:[], inReview:[], approved:[], deployed:[] }); const [sprint, setSprint] = useState<any>(null); const [loading, setLoading] = useState(true); useEffect(() => { fetch('/api/jira/board') .then(r => r.json()) .then(data => { setBoard(data); setSprint(data.sprint); setLoading(false); }) .catch(() => setLoading(false)); }, []); // Replace hardcoded sprint name: // <span>{sprint?.name ¦¦ 'Active Sprint'}</span> // Replace hardcoded cards with dynamic render: // {board.todo.map(card => <BoardCard key={card.key} card={card} />)} // {board.inReview.map(card => ( // <BoardCard key={card.key} card={card} // onClick={() => router.push(`/dashboard?view=jira-approved&ticket=${card.key}`)} /> // ))} // {board.approved.map(card => <BoardCard key={card.key} card={card} />)} // {board.deployed.map(card => <BoardCard key={card.key} card={card} />)} // BoardCard component: show card.isForge ? '⚡ Forge' badge : null

## 6.4 — JiraApprove.tsx (Approve Fires Real Deploy)

JiraApprove.tsx — Wire Approve button to API const ticketKey = searchParams.get('ticket'); // from URL const deploymentId = searchParams.get('deploymentId'); // from URL const [ticket, setTicket] = useState<any>(null); const [deciding, setDeciding] = useState(false); const [deployStarted, setDeployStarted] = useState(false); useEffect(() => { if (!ticketKey) return; fetch(`/api/jira/ticket/${ticketKey}`) .then(r => r.json()) .then(data => setTicket(data)); }, [ticketKey]); const handleDecision = async (decision: 'approved'¦'rejected'¦'changes_requested', comment='') => { setDeciding(true); const res = await fetch('/api/jira/approve', { method: 'POST', headers: { 'Content-Type': 'application/json' }, body: JSON.stringify({ deploymentId, ticketKey, decision, comment }) }); const data = await res.json(); if (data.deploying) { setDeployStarted(true); // Show deploy started message, then navigate to Deployment screen setTimeout(() => router.push('/dashboard?view=deploy'), 2000); } setDeciding(false); }; // Replace hardcoded values in JSX: // Ticket key: {ticket?.key ¦¦ ticketKey} // Title: {ticket?.fields?.summary} // Changes: from deployment's implementation_plan.steps // Approve button: <button onClick={() => handleDecision('approved')}> // {deciding ? 'Processing...' : 'Approve → Deploy to Sandbox'}</button> // Request changes: <button onClick={() => handleDecision('changes_requested', commentText)}> // Reject: <button onClick={() => handleDecision('rejected', commentText)}> // If deployStarted: show '⚡ Deploying to Sandbox...' banner

# § 7  —  Antigravity Prompts (Copy-Paste in Order)

Send these prompts to Antigravity ONE AT A TIME. Wait for each to finish before sending the next.

| 1 | DATABASE SETUP — Send This First Run this SQL in Supabase SQL Editor to create the Jira tables: CREATE TABLE IF NOT EXISTS jira_connections ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID NOT NULL REFERENCES auth.users(id) ON DELETE CASCADE, org_id UUID REFERENCES orgs(id) ON DELETE SET NULL, site_url TEXT NOT NULL, project_key TEXT NOT NULL, default_ticket_type TEXT DEFAULT 'Story', approval_workflow TEXT DEFAULT 'manual', access_token TEXT NOT NULL, refresh_token TEXT, token_expires_at TIMESTAMPTZ, cloud_id TEXT, connected_at TIMESTAMPTZ DEFAULT now(), created_at TIMESTAMPTZ DEFAULT now() ); ALTER TABLE jira_connections ENABLE ROW LEVEL SECURITY; CREATE POLICY "Users see only their Jira connections" ON jira_connections USING (user_id = auth.uid()); ALTER TABLE deployments ADD COLUMN IF NOT EXISTS jira_ticket_key TEXT, ADD COLUMN IF NOT EXISTS jira_ticket_url TEXT, ADD COLUMN IF NOT EXISTS jira_connection_id UUID; Also add JIRA_CLIENT_ID=placeholder, JIRA_CLIENT_SECRET=placeholder, JIRA_REDIRECT_URI=http://localhost:3000/api/jira/callback to .env.local Also create lib/jira.ts with getJiraConnection(userId) and jiraFetch() helpers. Confirm when done before I send the next prompt. |
| --- | --- |

| 2 | FIX CONNECT BUTTON — Most Important Fix the JiraConnect.tsx component and create the OAuth backend routes. The current problem: clicking Connect button does nothing. 1. Create app/api/jira/connect/route.ts GET handler that reads siteUrl, projectKey, ticketType, workflow from query params, encodes them as base64url state param, then returns NextResponse.redirect to Atlassian authorize URL: https://auth.atlassian.com/authorize?audience=api.atlassian.com &client_id=JIRA_CLIENT_ID&scope=read:jira-work write:jira-work read:jira-user offline_access&redirect_uri=JIRA_REDIRECT_URI &state={base64state}&response_type=code&prompt=consent 2. Create app/api/jira/callback/route.ts GET handler that: exchanges code for tokens, calls https://api.atlassian.com/oauth/token/accessible-resources to get cloud_id, encrypts tokens using existing encrypt() from lib/crypto.ts, upserts into jira_connections, then redirects to /dashboard?view=jira-plan&connected=true 3. Create app/api/jira/status/route.ts GET handler: SELECT from jira_connections WHERE user_id=auth.uid() Return { connected: true/false, projectKey, siteUrl } 4. Fix JiraConnect.tsx: - Add useState for form fields (siteUrl, projectKey, ticketType, workflow) - Wire all 4 inputs to state with onChange handlers - Replace Connect button onClick with: window.location.href = '/api/jira/connect?' + new URLSearchParams(formData) - Add useEffect: if URL has ?connected=true, redirect to ?view=jira-plan - Add useEffect: fetch /api/jira/status, if connected show green badge - DO NOT change any CSS, colors, or layout |
| --- | --- |

| 3 | POST TICKET SCREEN Implement the Post Ticket screen (JiraPost.tsx / PostTicket.tsx). 1. Create app/api/jira/ticket/route.ts — POST handler: - Read conversationId and deploymentId from request body - Load latest assistant message implementation_plan from Supabase messages table WHERE conversation_id=conversationId AND role='assistant' - Build ticket title: '[Salesforce] {plan.summary} ({steps.length} changes)' - Build Atlassian Document Format (ADF) description including: plan.content summary, numbered steps list, acceptance criteria - POST to https://api.atlassian.com/ex/jira/{cloudId}/rest/api/3/issue with fields: project.key, summary, description, issuetype, priority, labels: ['forge-ai','salesforce'] - UPDATE deployments SET jira_ticket_key, jira_ticket_url WHERE id=deploymentId - Return { ticketKey, ticketUrl } 2. Update JiraPost.tsx: - Get conversationId from Zustand store (current conversation) - Fetch /api/chat/plan?conversationId=X on mount to load real plan - Replace hardcoded title/changes/criteria with plan data - Post to Jira button: POST /api/jira/ticket, on success show ticket URL and navigate to ?view=jira-board after 1.5s - DO NOT change any CSS, colors, layout, or design |
| --- | --- |

| 4 | JIRA BOARD SCREEN Implement the Jira Board screen (JiraBoard.tsx). 1. Create app/api/jira/board/route.ts — GET handler: - Load jira_connections for current user (get cloud_id + decrypt token) - GET /rest/agile/1.0/board?projectKeyOrId={projectKey} to get boardId - GET /rest/agile/1.0/board/{boardId}/sprint?state=active for sprint info - GET /rest/agile/1.0/sprint/{sprintId}/issue?maxResults=50 for tickets - Group issues into 4 arrays by status.name: todo (To Do/Open), inReview (In Review/In Progress), approved (Approved), deployed (Done/Deployed) - Mark issues with forge-ai label as isForge: true - Return { sprint, todo, inReview, approved, deployed } 2. Update JiraBoard.tsx: - On mount: fetch /api/jira/board, show loading spinner while fetching - Replace hardcoded sprint name with sprint.name - Render each column dynamically from API arrays - Show lightning bolt badge on isForge=true cards - Clicking any card in inReview: navigate to /dashboard?view=jira-approved&ticket={card.key} - DO NOT change any CSS, colors, layout, or card design |
| --- | --- |

| 5 | APPROVE AND DEPLOY SCREEN — Final Implement the Approve & Deploy screen (JiraApprove.tsx). 1. Create app/api/jira/ticket/[key]/route.ts — GET handler: - Load jira_connections, decrypt token - Fetch ticket: GET /rest/api/3/issue/{key}?fields=summary,status, priority,assignee,description,comment,labels - Find linked deployment in Supabase: SELECT from deployments WHERE jira_ticket_key=key AND user_id=auth.uid() - Return ticket fields + deployment's implementation_plan 2. Create app/api/jira/approve/route.ts — POST handler: - Read deploymentId, ticketKey, decision, comment from body - INSERT into jira_approvals table - GET /rest/api/3/issue/{key}/transitions to find available transitions - POST /rest/api/3/issue/{key}/transitions with matching transition id - POST /rest/api/3/issue/{key}/comment with ADF comment about decision - If decision === 'approved': POST to /api/deploy internally to fire Forge deployment pipeline - Return { success: true, deploying: true/false } 3. Update JiraApprove.tsx: - Read ?ticket= and ?deploymentId= from URL searchParams - On mount: fetch /api/jira/ticket/{key} - Show real ticket title, changes, risk, acceptance criteria - Approve button: POST /api/jira/approve {decision:'approved'} On success: show deploying banner, navigate to ?view=deploy after 2s - Request Changes: show textarea for comment, POST with changes_requested - Reject: POST with decision:'rejected' - DO NOT change any CSS, colors, layout, or design |
| --- | --- |

## 7.1 — Test Checklist After All Prompts Complete

| # | Test | Expected Result | If It Fails |
| --- | --- | --- | --- |
| 1 | ?view=jira-connect — fill form — click Connect button | Browser redirects to atlassian.com login page | Button onClick is wrong — check window.location.href vs router.push |
| 2 | Log in to Atlassian — click Allow | Redirected back to /dashboard?view=jira-plan | Check callback route — look for error in console |
| 3 | ?view=jira-plan — verify real plan data shows | Ticket title matches your last AI chat description | Check /api/chat/plan route — check conversationId in Zustand store |
| 4 | Click 'Post to Jira · SFDC project' | Success message + ticket URL (e.g. forge-test.atlassian.net/browse/SFDC-1) | Check /api/jira/ticket — look at network tab for error response |
| 5 | ?view=jira-board — page loads | 4-column kanban with your new ticket in To Do | Check /api/jira/board — Jira may not have Agile boards if project type is wrong |
| 6 | Click ticket in In Review — approve | Jira ticket status changes + Forge deployment starts | Check /api/jira/approve — verify deployment ID is passed correctly |

Forge AI Builder  ·  Jira Full Implementation Plan v2.0  ·  2026  ·  CONFIDENTIAL